## Slide 1: SDLC – Release and Maintenance
I choose the coffee theme the most because I write these Powerpoints at 4 in the morning

## Slide 2: SDLC Recap
Planning
Analysis
Design
Implementation
Testing & Integration
Release and Maintenance

## Slide 3: Planning
Research and Familiarization
  Initial client request (“Project Brief” or “Initial Proposal”)
  Viability
    Can/should we do it?
  Feasibility
    Technical Feasibility study
    Economic Feasibility study

## Slide 4: Planning

## Slide 5: Output will be the Software Requirements Specification (SRS)
Define requirements
  Business Requirements
  Product Design
    Epics, stories
    User Acceptance Criteria
  Functional and Non-functional requirements
  KPIs
    Initial Pointing
    Performance metrics
Create Estimated Schedule
  # Sprints based on point estimate
  Milestones / Releases
Create Estimated Budget
Allocate resources
  People
  Money
  Other Resources
Analysis

## Slide 6: Design
Technical Design is fleshed out
  Potentially multiple different designs could be created to achieve user stories
  Designs are documented in a Software Design Specification (SDS)
    Purpose, Scope, Objectives (Epics)
    User / Hardware / Software interfaces (sketches, wireframes, descriptions)
    Logic / Functionality / Design Considerations (flowcharts, diagrams, pseudocode, User Stories)
    Technical Details
    Milestones, Constraints, Assumptions/Dependencies
  The DDS is then used to break down User Stories into technical tasks
    Still high level
    May create further stories as functionality is recognized and required
Design must be OK’d by stakeholders before continuing

## Slide 7: Implementation
Before Each Sprint
  Tickets are triaged
    Technical tasks fleshed out based on SDS and User Acceptance Criteria
    User Acceptance Test Cases are written based on User Acceptance Criteria
  Tickets added to upcoming sprints based on logical order / point values

## Slide 8: Implementation and Testing
During Sprint
  Tickets are claimed/assigned
  Tickets are developed
    Code written / UI made
    Unit Tests created/updated
    Unit Testing / Integration Testing
  Tickets are tested
    Regression Testing
    User Acceptance testing

## Slide 9: Testing and Integration
End of Sprint
  New features/functionality demonstrated to user
    User accepts, dismisses, or sends back work
  Preparation/Integration of features into production environment
  Team Retrospective
  Begin triage/assignment of next sprints’ tickets

## Slide 10: Deployment and Maintenance
Features released to Production Environment
  Communications to customers
  Rollback plan
  Training
  Deployment
  Monitoring
Continued Maintenance and Support
  Adding bug fix tickets into backlog to be worked into each sprint or addressed immediately
  System Support/User Support