## Slide 1: Business Context
Stakeholder Practical Exercise

## Slide 2: Business Context Part 3
Business Types and Environments
01
Stakeholder Types
02
Practical Exercise
03

## Slide 3: Stakeholder Tycoon
The Game:
  I am the CEO of a new company called “Rollercoasters Inc.” I have put together a Focus Group to help me create my new theme park. I also have a Development Team who is in charge of actually building it.
  Half of you will be the Focus Group
  The other half will be the Development Group

## Slide 4: Focus Group: Your Role
Your team will generate 10 different recommendations for what needs to go into the theme park
Split the team up into the following roles:
  Rides/Attractions Expert
    You are in charge of coming up with 3 different rides or attractions.
  Food/Merchandising Expert
    You are in charge of what money-making options there are in the park. Come up with 3
  Safety/Infrastructure
    You are in charge of all things logistics. Come up with 2 security and 2 infrastructure items for the park

## Slide 5: Developers: Your Role
You are in charge of actually building the theme park
The focus group will provide you with their requirements (stories)
You will need to estimate how difficult each item is on a point scale, then organize the order in which you will complete the work

## Slide 6: Point Scale
Easiest Hardest
1, 2, 4, 7, 10, 10, 12, 15, 20, 34

## Slide 7: Additional Rules
The Development Team can only have a maximum of 8 tasks (regardless of point value)
The Development Team will only have 5 sprints to complete the work and can only put a maximum of 20 points into a sprint
The Development Team should not have half-finished attractions between each sprint if possible
The park will open once the first attraction is finished

## Slide 8: Resource Links
https://medium.com/@sjoerdnijland/stakeholder-tycoon-4178eec63adf