## Slide 1: SDLC
Planning Stage

## Slide 2: The planning stage
Assessing the solution in relation to the customer and the business
Determining the feasibility of a project
Defining the scope and Requirements of the project
The planning stage of SDLC is dedicated to preparing the groundwork for the project.
The primary areas of the planning stage are:

## Slide 3: SDLC Planning Phase

## Slide 4: Assessing the value of the solution
The first step is evaluating whether creating the solution will:
  Provide value to the Customer
  Provide value to the Business
  Is actually accomplishable
To determine this we’ll ask ourselves a few questions

## Slide 5: Question 1: should we do it?
Once receiving the client brief, your software company should begin by asking: Is the business problem clear enough and can it likely be solved using technology?
Initial discussions with customers generally reveal two different realizations
  They have a problem you can possibly solve successfully with technology, or
  They have a problem you don’t understand or cannot be solved by technology
In the second realization, you have to be strong enough to say NO, you cannot proceed with an engagement until you have the potential to reach a successful outcome

## Slide 6: Can it be solved with Technology?
Characteristics of a problem that is solvable with IT:
  You understand the problem the client is facing or the goal they want to achieve
  Customer names the technology they want you to implement
Characteristics of a problem that is NOT solvable with IT:
  Client goal is nebulous, vague, or unrealistic
  The problem is exclusively human-based

## Slide 7: Example 1
Customer says they take orders in store but would like to be able to take orders online
Is this sufficient information that a solution is attainable?

## Slide 8: Example 2
A restaurant owner says they want to break into the online jewelry sales and want an application written for that.
Is this sufficient information that a solution is attainable?

## Slide 9: Example 3
The customer says they need to train employees regularly on safety, as required by government regulations, and would like you to build a website for them to facilitate the creation and delivery of training
Is this sufficient information that a solution is attainable?

## Slide 10: Example 4
A customer says their employee turnover is high. Can you implement a solution to reduce this?
Is this sufficient information that a solution is attainable?

## Slide 11: Example 5
A Customer says they want to create an application that will revolutionize travel.
Is this sufficient information that a solution is attainable?

## Slide 12: Question 2: do we have capacity?
Does the company have enough resources to take on this new project?
  Are there currently enough developers to work on this? Do they have enough time?
  Are there other resources required? Can we acquire them?

## Slide 13: Is it Viable?
What other potential reasons do we have for selecting to do this project?
Who would decide?

## Slide 14: Question 3: Is it viable?
Various other criteria can also go into deciding the viability of a new project (especially internal projects), such as
  Return on Investment (ROI)
  Improving Operations (Efficiency, Savings)
  Legal Requirements
  Seniority of the person requesting said project
  Increased Employee or Customer Satisfaction
  Risk Reduction (patching old software, securing data, etc)

## Slide 15: SDLC Planning Phase

## Slide 16: Determine the feasibility of a project
Assuming a project has made it past the initial filters, it is then looked at to determine whether the business can actually accomplish it
This is a “Feasibility Study” (may also be known as a “Business Case” or “Risk Analysis”)

## Slide 17: Technical Feasibility
To determine the technical feasibility of a project, a business needs to look at:
  Its familiarity with the application
  Its familiarity with the technologies involved
  Review the size of the project
  Check the solution’s compatibility with existing systems

## Slide 18: Organizational feasibility
To determine the organizational feasibility of a project, a business needs to look at:
  What do the project stakeholders think?
    Senior management
    Software Architect
    The Subject Matter Experts
    The Quality Assurance Officer
    Can it be done?
    Does it align with the business vision?

## Slide 19: Economic Feasibility
To determine the economic feasibility of a project, a business needs to look at:
  Development Costs
  Annual Operating Costs
  Return on Investment
  Break-Even period
  Intangible Costs and benefits

## Slide 20: Defining Scope and Requirements
Assuming the project passes the feasibility study you are ready to fully outline what you are building
This outline is called the “Software Requirements Specification” (SRS)
In the SRS we will capture the following:
  The purpose
  The Scope
  Any specific Requirements

## Slide 21: Why create an SRS Document?
This document is the true foundation for your entire project
It’s used to provide critical information to every team on the project
  Development
  Quality Assurance
  Operations
  Maintenance
It is the single source of truth the rest of the project stems from
For the reasons above, it saves development time and cost

## Slide 22: What’s captured in an srs?
Introduction
Scope
Definitions and Acronyms
Project Overview
User Needs
Assumptions and Dependencies
Specific Requirements
  Functional Requirements
  Interface Requirements
  Nonfunctional Requirements